# Isolation Planning AI Agent — Technical Solution Document

Document type: Technical Solution / Software Architecture for Development Version: 1.0 (Draft for engineering review) Covers: Requirements Specification v1.0 + Addendum A (four-layer scenario model, cascading isolation, cross-drawing boundaries, output UX) Platform context: Plant360.AI (Convert P&ID, UniGraph, Drawing & Document AI Agent) Audience: Development team, tech leads, QA, DevOps

## 1. Purpose of This Document

This document translates the Isolation Planning Agent requirements (spec v1.0 + Addendum A) into a buildable technical solution: system decomposition, data model, algorithms, interfaces, technology choices, testing and assurance approach, and a delivery plan mapped to the four requirement phases.

Requirement IDs (REQ-xxx, CI-x, S-xx) are referenced throughout so every design element is traceable to a requirement. Where this document makes a decision the requirements leave open, it is flagged with rationale.

### 1.1 Reading order for a new developer

- Section 2 (architecture overview) and Section 3 (architectural decisions) — the shape of the system and the non-negotiables.

- Section 5 (data model) — the vocabulary every service shares.

- The component section (Section 4) for the service you are assigned.

- Section 10 (determinism & reproducibility) — rules that apply to every line of code in the safety core.

### 1.2 Product posture: an application, not a chatbot

This system is a workflow application with a user interface, in which agentic/AI capability is embedded automation — it is not an interactive chatbot that produces isolation plans.

Users interact with the product through four purpose-built surfaces (U1 Plan Review, U2 Boundary Explorer, U3 Field Execution, U4 Isolation Register) plus the emergency shell, driving a controlled plan lifecycle (Draft → Authorised → … → Closed) with gating, acknowledgements and an audit ledger. All plan-determining logic is deterministic, versioned code (REQ-ARCH-01). Natural-language interaction exists at exactly three scoped entry points, each of which is a translation layer around deterministic machinery — never a decision-maker:

| Entry point | What the LLM does | What it hands off | What it can never do |
| --- | --- | --- | --- |
| Work scope intake (5.8, §4.2) | Interprets an NL job description or CMMS work order | Resolved graph node IDs + structured scope attributes, user-confirmed before generation | Define the boundary or scope silently |
| Interrogation bar / what-if (REQ-F8-02, §4.13) | Maps a question to a fixed catalogue of deterministic query intents; renders the structured result as prose | A DSC query execution | Compute or invent an answer outside the plan model |
| Emergency triage (REQ-E-03, §4.12) | Parses an unstructured event description | Event type + resolved location entities | Select or rank isolation actions |

Design red flag: any feature proposal shaped as "the user chats with the agent and it decides X" — where X is a boundary, barrier, sequence, classification or authorisation state — violates REQ-ARCH-02 and must be redesigned as (a) a structured UI interaction, or (b) an NL front-end to a new deterministic query intent. The Verification Gate (AD-05) enforces this at the type level, but the posture should also be enforced at design review.

Corollary for planning: the UI surfaces are the product as experienced by every user, and Addendum A §17 treats their design as safety-relevant (complacency-resistant acknowledgement, surface-visible provenance, gloved field usability). Expect the frontend/UX workstream to be comparable in size to the engine workstream — see the team-shape note in Section 12.

## 2. Solution Architecture Overview

### 2.1 The single most important constraint

REQ-ARCH-01/02/03 partition the system into two worlds that must never blur:

- Deterministic Safety Core (DSC) — versioned, testable, conventional code. Everything that decides what the boundary is, which barriers are required, what order things happen in. Pure functions over pinned, immutable input snapshots. No LLM calls, no wall-clock reads, no network I/O, no randomness.

- LLM Periphery — interprets natural-language scope, resolves ambiguous tags, extracts document content (via the Drawing & Document AI Agent), drafts narrative/permit prose, answers interrogatives, and triages emergency event descriptions. Everything it produces passes through a Verification Gate before it can influence a plan: entities must resolve to real UniGraph node IDs; free text is stored in fields typed as llm_generated and rendered visually distinct (REQ-ARCH-03).

Anything that cannot be classified into one of these two worlds is a design error.

### 2.2 System context

### 2.3 Service decomposition

A modular monolith for the DSC, with separately deployable services only where deployment characteristics genuinely differ. Rationale: the safety core is a chain of pure functions over one in-memory snapshot; splitting it into microservices adds network non-determinism, versioning skew, and latency — all directly hostile to REQ-F8-04 (byte-identical reproducibility) and REQ-NF-01 (performance). Independent deployables:

| Deployable | Contents | Why separate |
| --- | --- | --- |
| iso-core | Snapshot Assembler, Derivation, Traversal, Cascade, Pattern, Sequencing, Impact, Energy, SIS modules; plan generation API | The safety core; one artifact, one version number, one SBOM (REQ-SA-03) |
| iso-app | Plan lifecycle, authorisation, audit ledger, input ingestion/validation, exports, interrogation routing | Business logic; changes far more often than the core |
| iso-llm | LLM orchestration, prompt templates, verification gate, document Q&A proxy to the Drawing & Document Agent | Different scaling/cost profile; can be updated without recertifying the core (REQ-SA-04) |
| iso-emergency | M2 service with pre-warmed snapshots and precomputed indexes | Hard latency budget (<10 s first response, REQ-E-13); isolated failure domain; per-site enable flag (REQ-E-02) |
| iso-field | Offline-first PWA backend: sync API, conflict resolution, media (photo) store | Different availability and sync semantics (REQ-OM-02, REQ-NF-05) |
| iso-web | U1/U2/U4 frontends | Standard SPA delivery |

All deployables are multi-tenant with hard tenant partitioning (Section 12).

## 3. Architectural Decisions (AD register)

| ID | Decision | Driven by | Consequence |
| --- | --- | --- | --- |
| AD-01 | Safety core is a library of pure functions over an immutable PlanContext snapshot; no I/O, clocks, env vars, or randomness inside | REQ-ARCH-01, REQ-F8-04 | Same inputs → same bytes. All time-dependent logic (PSD expiry, duration escalation) receives time as an explicit input captured at snapshot time |
| AD-02 | Content-addressed version pinning: every input artifact (graph snapshot, FHR, SIC, PSD, SAR, pattern library, rule engine build) is identified by a SHA-256 of its canonical serialization; a plan records the full set of hashes | REQ-SA-03, REQ-OM-04/05, REQ-IN-01/03 | Reproducibility is verifiable, not asserted. A hash mismatch = authorisation invalidated |
| AD-03 | Event-sourced audit ledger: every plan mutation, state transition, acknowledgement, field confirmation and emergency query is an append-only event; current state is a projection | REQ-OM-03, REQ-NF-03, REQ-E-14 | Immutability by construction; diffs and shift-handover views are projections, not bolt-ons |
| AD-04 | Scenario/pattern content is data (YAML), loaded and hash-pinned like any other input | REQ-SL-01, REQ-EP-03 | Process safety engineers edit patterns without a software release; MoC applies to content, CI applies to schema |
| AD-05 | LLM Verification Gate is the only path from iso-llm into plan data; it accepts only (a) resolved node IDs with resolution evidence, (b) typed llm_generated text fields | REQ-ARCH-03 | Fabricated-device failure mode (REQ-SA-07) is structurally impossible, not just tested against |
| AD-06 | Traversal operates on the stitched graph only; drawings exist solely as render metadata (sheet, grid ref, coordinates) on nodes/edges | REQ-XD-01 | A drawing edge cannot terminate a path. Off-page-connector integrity is a snapshot admission check, not a traversal concern |
| AD-07 | Emergency mode runs on a pre-warmed, periodically refreshed snapshot with precomputed reverse-reachability and remote-valve indexes | REQ-E-13, REQ-NF-01 | Meets the 10 s budget without weakening M1 determinism |
| AD-08 | Sequencing is modelled as a constraint DAG; generic ordering rules, pattern sequence constraints and L3 sequence inversions are all edges with provenance; inversions are hard edges that win conflicts | REQ-F6-02, REQ-FP-01, REQ-SL-03 | One solver, one trace, no special-casing in code |
| AD-09 | Plan documents (certificate, schedule, marked P&IDs, BOM) are renderings of the plan model, generated on export, watermarked with lifecycle state | A8.1, REQ-UX-E01..03 | No document is ever the source of truth |
| AD-10 | Field app is an offline-first PWA with a local event queue and CRDT-free, server-arbitrated conflict resolution (field events are append-only facts, so conflicts are rare and resolvable by ordering) | REQ-OM-02, REQ-NF-05 | Simple, auditable sync; every field fact is an audit event |

## 4. Component Design

### 4.1 Snapshot Assembler (iso-core)

Builds the immutable PlanContext that every downstream engine consumes.

Inputs: UniGraph version reference, FHR revision, SIC version, PSD instance, SAR revision, pattern-library revision, work scope (already resolved to node IDs by the intake flow), plan-time timestamp.

Responsibilities:

- Fetch the pinned UniGraph version and materialise it into the in-memory adjacency model (Section 5.2). Never "latest" — always a named version (REQ-DEP-03).

- Admission checks (fail = context not buildable; produces a structured gap report instead of a context):

  - Off-page connector resolution: every connector on any sheet in the loaded set resolves to a counterpart entity (REQ-XD-02). Unresolved connectors are recorded; if later found on/adjacent to a boundary path they escalate to unbounded live path (REQ-XD-03). Implementation: connector resolution status is a node attribute computed here, consumed by the traversal engine.

  - Drawing-set completeness: every drawing referenced by a traversable connector exists in the graph version (REQ-XD-04).

  - Tag uniqueness: same tag on multiple sheets must map to one entity; cross-unit duplicates flagged as ambiguities (REQ-XD-06).

  - Revision consistency metadata captured per sheet (REQ-XD-05).

- Fluid resolution: join line service codes → service_code_map → fluids. Unmapped codes create an UnknownFluid marker carrying HSC-4 default + data gap (REQ-IN-02).

- State overlay: apply the PSD as an overlay on the graph — equipment states, header statuses, valve position exceptions, active isolations (imported as ActiveIsolation objects with their T4 sets), active overrides. PSD age and validity are computed here against the plan-time timestamp and frozen into the context (AD-01); expiry blocks authorisation downstream (REQ-IN-06, S-31 lists exactly which declarations are stale).

- Worst-case defaults for any path-relevant missing PSD entry: header live & pressurised, spare unavailable, valve at P&ID normal position — each recorded as a ConservativeDefault provenance item (REQ-IN-05, P4).

- Compute and store the content hashes of every input (AD-02).

Output: PlanContext { graph, fluidMap, stateOverlay, sic, sar, patterns, scope, timeContext, provenanceIndex, admissionReport, hashes } — deeply immutable.

### 4.2 Input Services (iso-app)

One ingestion pipeline per structured input, each with: schema validation → semantic validation → controlled-document metadata capture → version registration (hash) → availability to the Snapshot Assembler.

| Input | Format | Key validations beyond schema |
| --- | --- | --- |
| FHR (5.2) | XLSX/CSV, two sheets | Enum domains; hsc_override ∈ 1–4; every service_code_map.fluid_code FK resolves; revision/approver present (REQ-IN-03); duplicate pid_service_code per unit_scope rejected |
| PSD (5.3) | XLSX/CSV or in-app form | declared_at + validity window; mandatory system_status rows for flare, closed drain, open drain, N₂, IA, steam, CW; tags resolve against the graph version (unresolvable tags are warnings listed to the declarer); active isolations parse into boundary-point ID lists |
| SIC (5.4) | YAML or controlled UI | Full parameter domain validation; matrix overrides require non-empty justification + approver (REQ-D-01); OSHA-aligned default profile ships as the base layer, client SIC is a delta over it (REQ-IN-08) |
| SAR (5.5) | XLSX/CSV | Radius stated in header; neighbour tags resolved where possible (unresolved = warning, retained as free text); zone/access enums |
| Scope (5.8) | tag list / NL / CMMS ref / graphical / system name | NL and CMMS routes go through iso-llm + Verification Gate; graphical selection returns node IDs natively; REQ-IN-16 attributes captured by a mandatory intake form (activity type, duration, shift coverage, containment break, man-entry, hot work, equipment off-site) — these feed EC derivation directly |
| Electrical Isolation Register (5.7) | XLSX/CSV | Only when electrical_isolation_mode = manual_input; tags resolve; merged into sequencing as externally-supplied steps (REQ-IN-13) |

In-app PSD form: build the in-app form in Phase 1 alongside spreadsheet upload (open question 3 of the spec). The form is generated from the same JSON Schema as the spreadsheet validator, so both routes produce identical PSD objects. Spreadsheet upload remains for bulk/turnaround use.

### 4.3 Derivation Engine — HSC / EC / RBC (iso-core)

Implements Section 6 as a forward-chaining rule set over typed facts, but deliberately not a general-purpose rules engine.

Hand-written, strongly-typed rule functions in the core language (Section 9), one function per criterion row, registered in an ordered rule table — not Drools/CLIPS/etc. Rationale: the rule count is small (~30), auditability of code is a certification requirement (REQ-SA-02/06), and a third-party inference engine adds an unverifiable dependency to the safety case. The SIC provides the configurability the spec demands; the rule structure is code under MoC.

Pipeline per path:

PathFacts (fluid, phase, P/T, PSD state, scope attrs, SIC)

→ HSC classifier      : returns (hsc, firedCriterion, override?, depressurisedModifier?)

→ EC classifier       : returns (ec, driver, durationEscalation?)

→ RBC matrix lookup   : (hsc, ec) → cell, + SIC override w/ justification ref

→ Escalators          : positive-isolation-mandatory duration, small-bore rule (REQ-D-02),

barrier-confidence modifiers from L3 (REQ-FP-02),

service-pattern floors (HF: positive floor, non-overridable)

→ RBC result + full DerivationTrace fragment (REQ-D-09)

Rules fire in a fixed, documented order; the trace records every fired rule, every SIC parameter consumed (REQ-IN-07), and every escalation. hsc_override and UnknownFluid → HSC-4 short-circuit the classifier but still emit trace entries. The PSD depressurised-modifier records its dependency on the specific declaration row (declarer name propagates to the certificate per REQ-IN-04).

Non-overridable floors: L3 patterns can declare floor_non_overridable: true (HF per A4.2). The SIC override mechanism is structurally unable to lower these — the override applies before floors, floors apply last.

### 4.4 Traversal & Boundary Engine (iso-core)

The heart of the system (Section 7.1, REQ-F1-01..07).

Graph model for traversal: a directed multigraph traversed undirected (REQ-F1-02 — all paths regardless of nominal flow). Edge types: pipe_segment (carries line attrs: service, size DN, class, spec-break markers), inline_device (valve/check/RO/RD as edge or 2-degree node — we model devices as nodes for uniform trace referencing), instrument_tapping, annulus (jacketed lines), tracing, connector_stitch (off-page resolution). Every edge/node carries sheetRefs[] for rendering (AD-06).

Algorithm — boundary determination:

function determineBoundary(ctx, scopeNodes):

frontier = expandScopeToWorkZone(scopeNodes)        # the T0 zone incl. items

# mechanically inseparable (CI-10)

paths = enumerateBoundaryPaths(ctx.graph, frontier) # every edge leaving the zone,

# each grown outward as a Path

solutions = []

for path in paths (deterministic order: sorted by pathId):

fluid  = resolveLiveSideFluid(path, ctx)        # incl. UnknownFluid handling

rbc    = deriveRBC(path, fluid, ctx)            # Section 4.3

sol    = findBarrierConfiguration(path, rbc, ctx)

solutions.append(sol)                           # may be Satisfied | Expanded |

# PositiveRequired | NotIsolatable

boundary = union(solutions)                         # REQ-F1-03

boundary = cascadeEngine.apply(boundary, ctx)       # Section 4.5 (may re-enter

# this function for T1 expansion)

patternEngine.check(boundary, ctx)                  # completeness discrepancies only

return boundary

findBarrierConfiguration(path, rbc, ctx) walks outward along the path evaluating candidate point sets, nearest-first:

- Collect devices on the path in order; classify each against the admissibility table (6.4) using device attributes + SIC policy (check_valve_role, actuated_valve_as_barrier, butterfly/HSC rule, soft-seat/hot-work rule). Admissibility verdict + rule ID goes in the trace.

- For configurations needing two barriers: candidates must be in series on this path with a bleed candidate topologically between them — verified structurally, not by counting (REQ-D-03). Parallel-branch valves are rejected with an explicit trace entry.

- Bleed verification (REQ-D-04): the bleed's own sub-path is traced to its destination; the destination's PSD status must be non-pressurised/safe. A bleed routing to a live closed-drain or flare header is rejected (S-21) and the search continues.

- If no compliant configuration exists before the next equipment item: apply REQ-D-05 in order — (a) walk outward to the next candidate pair with a bleed (this is CI-1: the swallowed item becomes T1); (b) fall back to positive isolation at the nearest admissible joint — joint sourcing rule: if isometric extraction (REQ-IN-11) is present in the graph version use spool boundaries and full joint data; otherwise only P&ID flanged joints, and set the plan-level flag spoolOptionsNotAssessed (Section 5.6 of the spec); (c) if neither exists → NotIsolatable with the path, reason, and the plant-state alternative stated as information (REQ-F1-07, D-21 — the engine has no code path that proposes modifications).

- Small-bore rule applied per penetrating connection ≤ small_bore_threshold_dn: valve + plug/cap/blind regardless of matrix (REQ-D-02).

- Rating checks: blinds must meet the higher side of any spec break crossed (6.4); BOM attributes derived from piping class.

Special path semantics:

- Check valves: never terminate a traversal; at most a secondary barrier under the SIC option, never for HSC≥3 or EC-D. The duty/standby cross-connection test (CI-2, S-01) falls out of this naturally: the path through the parallel train's check valve continues to the live header.

- Package units: traversal terminates at declared battery-limit nodes (REQ-F1-06, REQ-DEP-04); the plan carries the vendor-manual disclaimer; the engine refuses to traverse "into" a package node even if internal edges exist in the graph (defensive check).

- Nested/active isolations: existing boundary points from the PSD are recognised; if the new boundary lies inside an active isolation, generate incremental points only and re-validate the parent against the new RBC (REQ-F1-04, CI-12, S-29). Shared points → flagged protected/T4 (REQ-F1-05).

- Instrument tappings, bridles, standpipes: modelled as first-class paths; level bridles contribute two paths (S-04, S-15).

- Unresolved connectors: if a path reaches a node whose connector-resolution status is unresolved → path result = UnboundedLivePath; plan is not authorisable (REQ-XD-03). This is the only way a "drawing edge" can affect traversal, and it fails safe.

Determinism: path enumeration order, candidate ordering, and set iteration are all canonically sorted (by stable node/edge IDs). No hash-map iteration order leaks into output (Section 10).

Complexity & performance: worst case is bounded by boundary-local subgraph size, not site size. Target: single-item scope < 5 s of engine time on a 500 k-node site (well inside REQ-NF-01's 5-minute budget, leaving room for rendering and pattern checks). Site graph held in memory per tenant with copy-on-write PSD overlays; 500 k nodes ≈ low hundreds of MB.

### 4.5 Cascade Engine (iso-core)

Implements A2 (CI-1..CI-12, tiers T0–T4, recursion control).

Design: each cascade type is a detector (predicate over the boundary + graph + PSD overlay) plus a behaviour (tier assignment, action requirement, sequencing dependency, sub-plan generation, or authorisation block). Detectors run in a fixed order after each boundary computation pass.

| Cascade | Detector sketch | Behaviour hooks |
| --- | --- | --- |
| CI-1 barrier-unavailable | Emitted by findBarrierConfiguration when it expands past an item | Item → T1; boundary re-entered (recursion, bounded) |
| CI-2 shared header | Chosen point lies on an edge with >1 downstream consumer, or scope shares suction/discharge header with a parallel item | Parallel item → T2/T3; explicit duty/standby cross-connection test |
| CI-3 protective device | Point ∈ relief path of live equipment, or PSV/RD protecting live equipment ∈ boundary; uses PSV-to-protected relationships | Protected item → T2 with required-action record; authorisation blocked until action recorded (the highest-consequence rule in the engine). CSO/LO valves in relief paths: closing requires a recorded deviation (REQ-F5-02, S-10) |
| CI-4 utility supply | Boundary contains a supply edge whose consumers are live (seal flush, CW, lube oil, IA, N₂, tracing, fuel gas) | Consumers → T2/T3; seal-flush/lube-oil consumers get a hard sequencing edge: stop consumer before isolating supply |
| CI-5 process continuity | Scope in series in a process path | Upstream deadhead / downstream feed-loss → T2 with required action; required plant state stated (REQ-F5-04) |
| CI-6 control & safety | Boundary instruments participate in loops/interlocks/SIFs protecting other equipment (via C&E data, Section 4.9) | T2 if wholly defeated (block absent deviation), T3 if degraded; override requests generated |
| CI-7 disposal route | Depressurise/drain/purge route passes through or discharges into isolated/OOS/claimed systems (PSD) | Route owner → T4; plan cannot proceed as drafted if route unavailable — stated plainly |
| CI-8 physical access | SAR: access through/above/adjacent live equipment; lifts over live plant; hot work within adjacency radius | Adjacent items → T2 (isolate/shut down for hot work) or T3 (barricade/monitor); feeds hot-work permit (REQ-P-06) |
| CI-9 redundancy (inverse) | Scope ∈ a redundant set (duty/standby, A/B trains, fire pumps, detector coverage) — from driver/driven + parallel-train relationships + PSD availability | Remaining items → T4 protected, persisted in the register for the isolation's life and checked against every new plan (REQ-CI-05) |
| CI-10 mechanical coupling | Driver/driven, common shaft/gearbox, shared lube/seal systems | Coupled item → T1/T2; rotation prevention on both (in scope even when electrical is out of scope, REQ-F2-04) |
| CI-11 blinding access | Positive isolation requires breaking joint J; J not protected by an existing isolation | Generate a preparatory sub-plan (own sequence + hold point); recursive — sub-plan runs through the same pipeline with depth counted |
| CI-12 nested isolation | Boundary ⊂ active isolation (PSD) | Inherit + re-validate parent; incremental points only; parent points → T4 |

Recursion control (REQ-CI-02/03): only T1 expansion and CI-11 sub-plans recurse; T2/T3/T4 classification is single-pass. A depth counter (SIC-configurable, default 3) travels with every expansion; on breach the engine stops and emits the expansion path with the message "this scope cannot be isolated without an expanding boundary; a unit shutdown is likely required" — never a silently huge plan.

Output: a DependencyTree — nodes are affected items, each annotated with tier, the cascade rule that fired, the graph relationship it fired on, and the required action if T2 (REQ-CI-04). Rendered as the U1 cascade tree with T2 expanded by default (A8.3).

### 4.6 Pattern Engine — L2/L3/L4 (iso-core + content pipeline in iso-app)

Content pipeline: patterns are YAML files in a per-tenant, git-backed content store. CI validates them against JSON Schemas (one per layer); merge requires the MoC approval workflow (author, reviewer, approval record per REQ-EP-03); the merged library is hashed and becomes a pinnable artifact (AD-04). Base library ships as product content; client additions layer over it (open question A9.2 — the architecture supports both ownership models).

L2 execution (REQ-SL-02, REQ-EP-01/02): after traversal, for each equipment item in T0/T1, load its equipment_class pattern and compare expected_connections (role + cardinality + mandatory flag) against the connections the traversal actually found:

- Missing mandatory connection → completeness discrepancy, blocks authorisation until resolved as "drawing incomplete" or "confirmed absent" (each resolution is an audited decision).

- Extra connections found → included in the boundary regardless; the pattern never restricts (REQ-EP-02).

- Pattern-supplied residual_energy, mandatory_holds, sequence_constraints, independent_boundaries, bom_additions feed the respective engines. independent_boundaries (e.g. shell/tube sides, process/firing sides) instructs the boundary engine to partition the item's paths into separate certificated boundaries (A3.2, A3.4).

Connection-role matching: roles (shell_inlet, seal_flush, …) are matched via a role-classification function using edge service codes, connected-line attributes, and nozzle metadata from UniGraph, with an explicit per-site role-mapping override table for non-standard tagging. Unmatchable expected roles degrade to a discrepancy, never a silent pass.

L3 execution: joined by fluid_code/service_class; contributes HSC floors, prohibitions, additional steps, BOM/permit/gas-test additions, sequence inversions (hard DAG edges, AD-08), and barrier-confidence modifiers (REQ-FP-02: solids/polymerising/coking/molten/sour-FeS services escalate the RBC one level or force positive isolation).

L4 execution: unit-type patterns contribute advisory hazards, extra expected items and T4 declarations (e.g. hydrotreater recycle compressor, alkylation rapid-de-inventory systems).

Conflict resolution (REQ-SL-03): most conservative wins, computed on a defined severity ordering of barrier configurations (1 valve < valve+bleed < DBB < DBB+positive < disconnection+double blind); sequence inversions override generic sequencing; every conflict + resolution → trace.

### 4.7 Sequencing Engine (iso-core)

Model (AD-08): every plan step is a node; ordering constraints are edges with provenance:

- Generic safety rules (REQ-F6-02) as edge templates: stop→isolate, isolate-process→break-joint, remove-rotation→work, depressurise→drain, drain→purge, far-joint-first, prove-upstream→install-blind.

- Pattern sequence_constraints (L2) and sequence inversions (L3) as hard edges — molten sulphur "jacketing stays live until drained" blocks the generic "isolate utilities first" edge and the conflict is traced (REQ-FP-01).

- Cascade sequencing dependencies (CI-4 stop-consumer-first; CI-11 preparatory sub-plan before blind).

- Hold points (REQ-F6-04) as gate nodes requiring sign-off events: zero-pressure proved, pre-man-entry, pre-hot-work, pre-final-blind-removal, pre-repressurisation, plus pattern mandatory_holds (cool-down targets, prove-both-sides).

Topological sort with a canonical tie-breaker (area → discipline → tag) yields the numbered sequence (REQ-F6-01: step no., action, tag, device, end position, lock/tag, role, verification, predecessors). A cycle = a genuine contradiction → surfaced as a plan error with the conflicting edges named, never silently broken.

Reinstatement (REQ-F6-03): generated as its own DAG — explicitly not a reversal: blind reconciliation by unique ID (count-in = count-out), override removal + protective-function restoration and functional checks, leak/tightness test, purge/seal re-establishment, valve-by-valve confirmation against normal position, controlled re-pressurisation steps from L3 (oxygen slow-repress, steam warm-up). Partial reinstatement/re-isolation (REQ-F6-05, S-40): the engine recomputes the minimal boundary for the remaining scope and diffs point sets to produce selective removal steps, re-validating the reduced boundary's RBC.

### 4.8 Residual Energy & Depressurisation Planner (iso-core)

Implements 7.2 and 7.4. Runs over the inside of the boundary:

- Inventory & trapped liquid: line/equipment volumes (isometrics where available) + low-point analysis (is_low_point, drain_at_low_point). Low point with no drain → trapped-liquid flag + controlled joint-break requirement (REQ-F2-03). Dead legs flagged specifically for polymerising services (L3).

- Head, thermal, cryogenic: elevation data → static head; L3/L2 thermal holds; cryogenic re-vent cycle (S-24 sequence inversion).

- Mechanical & chemical: spring/accumulator/rotation from device attributes and patterns; FeS/catalyst/polymer from L3/L2; the inert-vs-breathable-atmosphere conflict for pyrophoric entry surfaced as an explicit transition procedure requirement (S-23), never auto-resolved.

- Depressurise/drain/purge routes (REQ-F4-01..05): route search over vent/drain/purge connections with destination status from the PSD overlay; volumes estimated; purge cycles/targets from SIC; N₂ → asphyxiation flag + air-freeing requirement; gas-test points, acceptance criteria and retest intervals from SIC.

### 4.9 Instrument, Control & Safety-System Module (iso-core, data via Drawing & Document Agent)

- Impulse-line isolation from tapping/manifold topology; DP-manifold ordering emitted as sequence edges (REQ-F3-01, S-14).

- Loop/interlock consequence from loop-membership relationships (REQ-F3-02); final-element fail positions vs isolated utilities enumerated inside and outside the boundary (REQ-F3-05, S-18).

- C&E integration (REQ-DEP-05): the Drawing & Document Agent publishes C&E matrices in queryable form (initiator → action → affected element, with voting). This module consumes that as structured graph data, pinned in the snapshot like everything else — the LLM extraction happened upstream, so its output is already frozen, reviewable content, not live inference (consistent with REQ-ARCH-02).

- Voting degradation analysis (2oo3→1oo2 OK; 1oo1→defeated); wholly-defeated SIF → authorisation block absent a recorded deviation; max inhibit duration from SIC (REQ-F3-04). Override requests are generated artifacts tracked to reinstatement reconciliation — no register write-back in v1 (D-11 decision adopted as designed).

- Safety-critical element impairments (fire water, deluge, F&G, ESD valves, relief) → impairment records with compensating measures (REQ-F3-06, S-16).

### 4.10 Impact Analysis Module (iso-core)

Implements 7.5 over the live-side graph: consumers deprived, deadheads/block-ins, cooling/flush/purge losses, minimum-flow losses (REQ-F5-01); relief-path integrity check (REQ-F5-02) — a dedicated verifier that walks every live item's relief path and asserts no boundary point blocks it; last-train/last-fire-pump/last-detector availability from PSD (REQ-F5-03, report-only per D-21); plant-mode feasibility (REQ-F5-04); SIMOPS conflicts vs active isolations/permits (REQ-F5-05).

### 4.11 Permit Generator — M3 (iso-core structure + iso-llm prose)

Permit structure and every safety-relevant field are deterministic: type enablement from SIC, hazards from FHR for the fluids present, isolation reference + proving status, gas-test regime, fire-watch, confined-space controls, adjacency/SIMOPS conflicts, validity. LLM contributes only narrative work descriptions, typed llm_generated.

- Permit ⇄ isolation coupling: a permit cannot exist without a valid isolation reference where required (REQ-P-02); validity ≤ proving validity, re-validation synchronised with re-proving (REQ-P-04, S-38) — implemented as a shared validity clock object on the plan.

- Cross-permit conflict detection (REQ-P-05, S-37): spatial joins over the SAR adjacency lists between concurrent permits (hot work vs line-break radius; CSE vs purging; radiography vs occupancy).

- Hot work without a SAR entry: permit generation refuses; adjacency assessment listed as a mandatory manual step (REQ-IN-09, REQ-P-06, S-36).

- Permits are always drafts; there is no "issued" transition in this system (REQ-P-08).

### 4.12 Emergency Mode — M2 (iso-emergency)

Separate service, per-site flag, default off (REQ-E-02).

Pre-warmed state (AD-07): on graph/PSD update, the service rebuilds: (a) an in-memory snapshot; (b) a remote-operable device index (ESDV/SDV/BDV/MOV with initiating actions); (c) reverse-reachability structures so "what feeds node X" resolves in milliseconds; (d) per-segment inventory volumes; (e) SAR accessibility lookups.

Request path: NL event description → iso-llm triage (event type, location entity, magnitude, personnel) with the Verification Gate resolving the location to graph entities → deterministic analysis, streamed progressively (REQ-E-13):

- < 10 s: remote isolation options that stop/limit flow to the release point, ranked by time-to-effect (REQ-E-05/06).

- Residual feeding inventory between closed devices and the leak, from volumes (REQ-E-07); blowdown route + destination (REQ-E-08).

- Manual points marked accessible / likely inaccessible from SAR proximity, congestion and access route (REQ-E-09); escalation targets within the SAR radius ranked by inventory/consequence (REQ-E-10); consequences of each action stated as information (REQ-E-11).

Degraded operation: no data-sufficiency gates; missing PSD → assume all live, stated in the output (REQ-E-04, REQ-E-12, S-34). Every request and response logged in full to the audit ledger (REQ-E-14). The service has no code paths for actuation, entry instruction, or permit output (REQ-E-15), and every response frame carries the advisory/subordination banner (REQ-E-01). Distinct UI shell per A8.7.

### 4.13 LLM Orchestration & Verification Gate (iso-llm)

iso-llm implements the three scoped NL entry points of Section 1.2 plus narrative generation. It is a translation and rendering service, not an agent loop: there is no autonomous multi-step tool use, no LLM-initiated plan mutation, and no conversational session state that influences plan content — every invocation is a bounded request/response around a deterministic operation.

Permitted functions (REQ-ARCH-02): NL scope interpretation, ambiguous tag resolution, document extraction routing (to the Drawing & Document Agent), explanation/narrative generation from derivation traces, permit prose, plan interrogation (REQ-F8-02), emergency triage.

Verification Gate (AD-05):

- Entity channel: candidate tag/entity references → exact-match, then normalised-match, then fuzzy candidate lists against the pinned graph; anything below exact match returns candidates to the user for confirmation; only confirmed node IDs pass. Unresolvable references never silently drop — they surface as "unrecognised reference" items.

- Text channel: narrative fields typed llm_generated, stored with the prompt/template version, rendered in a visually distinct style in every surface and export (REQ-ARCH-03).

- No numeric channel: the gate has no pathway for the LLM to set an HSC, a barrier count, a sequence position, or any derived value. This is enforced by the type system of the plan model, not by convention.

Interrogation (REQ-F8-02, U1 interrogation bar, U2 what-if): questions are parsed to one of a fixed catalogue of deterministic query intents — why_point(tag), consequence_if_open(tag), paths_to_live_source(zone, fluid_class), recompute_with(duration|activity|state-change), trace_path_across_sheets(pathId) (REQ-XD-14). The DSC executes the query (what-if runs a full re-derivation on a modified context and diffs); the LLM renders the structured answer as prose. Answers logged. Questions that don't map to an intent get an honest "can't answer that from the plan model" rather than a generated guess.

Model access: Anthropic API (the platform standard); prompt templates version-controlled and hash-pinned per plan (REQ-SA-03 "any model used in peripheral functions").

### 4.14 Plan Lifecycle & Authorisation (iso-app)

State machine (REQ-OM-03): Draft → Authorised → Issued → Being Set → Set & Proved → Active → Being Removed → Reinstated → Closed, plus Superseded (reachable from any post-Draft state via re-derivation). Transitions are ledger events with actor, timestamp, and — for Authorised — the exact hash set of plan version, graph version, rule-engine build and SIC/FHR/PSD/SAR/pattern revisions (REQ-OM-04).

Invalidation (REQ-OM-05): the authorisation record binds to input hashes. Any input change → authorisation invalid → forced re-authorisation with a classified diff: the diff engine compares plan models structurally and classifies each change safety-significant or not via a rule table (boundary point add/remove/method change, RBC change, sequence-edge change, hold-point change = significant; narrative text, formatting = not). Diff view is the default on re-authorisation (A8.3).

Authorisation gating — the authorise action is disabled until zero outstanding: blocking data gaps (unknown fluids, unresolved connectors, completeness discrepancies, expired PSD with the stale rows listed per S-31), unacknowledged deviations/assumptions/impairments/overrides (individually acknowledged, no bulk accept — REQ-UX-N01, P5), unrecorded T2 actions (CI-3/CI-6 blocks), and missing multi-area authorisers (REQ-XD-07: the plan computes its area set from point locations; each area's isolation authority must sign; the schedule is grouped per area).

Failed proving (REQ-D-08, S-30): a field cannot_complete/pressure_on_bleed event triggers automatic re-derivation with the failed valve marked non-seating (a state-overlay mutation → new context → new plan version), supersedes the original (rendered non-executable everywhere, exports watermarked SUPERSEDED), and forces re-authorisation.

Shift handover (REQ-OM-06) and the U4 register are ledger projections: per-isolation point-state rollups, T4 protected sets (checked on every new plan draft — REQ-CI-05), re-prove due dates, expiries.

### 4.15 Export Service & Adapters (iso-app)

Canonical schema (REQ-F7-07, D-03): a versioned JSON Schema (XML rendering derivable) covering plan, boundary, schedule, sequence, BOM, permits, assumption/gap/deviation register, dependency tree, traces. Internal model → canonical is the only supported direction; adapters (Maximo work-order operations, SAP PM order/permit objects) map from canonical only, so the core never depends on either CMMS model. Adapter conformance tested with golden-file suites.

Document exports (AD-09): certificate (site template engine — templates are SIC-referenced content), isolation schedule, per-sheet marked-up P&IDs (REQ-F7-02 — rendered from source-drawing coordinates via REQ-DEP-01, with continuation markers per REQ-XD-11), boundary schematic (REQ-XD-12), BOM, effort estimate (REQ-F7-06 from SAR scaffold/elevation data). All exports: state watermark, full version footer, and a QR/plan-version code resolving to current validity (REQ-UX-E01..03); monochrome-legible print styles (REQ-UX-A04).

### 4.16 UX Surfaces (iso-web, iso-field)

Built to A8 as specified; engineering notes only:

- U1 Plan Review: header provenance strip binds directly to the plan's hash set; the must-read panel is a projection of the gating query in 4.14, so the disabled authorise button and the panel can never disagree ("4 items require acknowledgement" is the same query). Critical-item screen position is randomised per session from a seeded shuffle (P5) — the seed is logged so sessions are reproducible in audit.

- U2 Boundary Explorer: P&ID overlay uses Convert P&ID coordinates; continuation-marker navigation loads the next sheet centred on the counterpart connector (REQ-XD-13); "trace to live source" animates the deterministic path query; the what-if control calls the recompute intent (4.13) and renders a boundary diff. Filters and per-sheet point counts from the plan model.

- U3 Field Execution: offline-first PWA on IS-rated Android tablets, with a printed-pack export as the degraded fallback so the answer to "operators carry nothing" is a product configuration, not a redesign. One step per screen; tag number largest; equal-weight Confirm / Cannot-complete (P6); proving as a separate step with value entry + live decay timer; blind IDs scanned/entered with mandatory photo; sequence locks enforced client-side from the DAG, supervisor override logged; explicit unsynced-queue indicator; 48 px targets, high-contrast mode, dual-channel severity encoding (REQ-UX-A01/A03).

- U4 Register: ledger projections (4.14).

- Emergency shell: separate route, distinct visual system, streaming answers, no auth flow/exports (A8.7).

- Anti-requirements REQ-UX-N01..N07 are encoded as lint rules in the design system where mechanically checkable (no bulk-dismiss component exists; no global "complete" badge component exists; colour-only encodings fail component review).

Offline sync (AD-10): field events (confirmations, proving values, discrepancy reports, photos) queue locally as signed, timestamped, append-only facts; sync replays them into the ledger; conflicts (e.g. a step confirmed on two devices) resolve by server arbitration with both facts retained and flagged to the supervisor. The plan itself is read-only on the device; only facts about execution originate there.

## 5. Data Model

### 5.1 Core plan model (simplified)

Plan

├── planId, version, mode (M1|M2|M3), lifecycleState

├── inputHashes { graph, fhr, sic, psd, sar, patterns, ruleEngineBuild, promptSet }

├── scope { nodes[], activityType, duration, shiftCoverage, containmentBreak,

│           manEntry, hotWork, equipmentOffSite }               # REQ-IN-16

├── boundaries[]                    # ≥1; independent_boundaries split here (A3.2)

│   ├── paths[]

│   │   ├── pathId, edgeSequence[], liveSideFluid {fluidCode|UNKNOWN}

│   │   ├── hsc {value, firedCriterion, override?, psdModifier?}

│   │   ├── ec  {value, driver, escalations[]}

│   │   ├── rbc {cell, sicOverride?, floors[], confidenceModifiers[]}

│   │   └── result: Satisfied | Expanded(→T1) | PositiveRequired

│   │             | NotIsolatable(reason) | UnboundedLivePath(connectorRef)

│   └── isolationPoints[]

│       ├── pointId, nodeId (graph FK — never free text), method, requiredPosition

│       ├── lock {type, colour, tagNumber}, sequenceNo, discipline

│       ├── proving {method, criteria, holdMinutes, reProveIntervalHours}

│       ├── location {sheet, gridRef, area, elevation, accessType}   # SAR/iso join

│       ├── provenance: GraphDerived | DeclarationDependent(declarer)

│       │             | ConservativeDefault | UnverifiedGap          # P4

│       └── derivationTrace (REQ-D-09, machine-readable, renders to prose)

├── dependencyTree { items[]: {nodeId, tier T0..T4, firedRule, relationship,

│                    requiredAction?, actionRecorded?} }             # A2

├── sequences { isolation: DAG, reinstatement: DAG, holdPoints[] }

├── residualEnergy[], depressurisationPlan, drainPlan, purgePlan, gasTests[]

├── impactAnalysis { deprivedConsumers[], deadheads[], reliefIntegrity,

│                    availability[], plantModeFeasibility, simops[] }

├── registers { assumptions[], gaps[], deviations[], impairments[],

│               overrideRequests[], completenessDiscrepancies[],

│               crossDrawingIssues[] }                               # REQ-F7-05

├── blindRegister[] {blindId, size, rating, facing, material, installedPhoto?,

│                    installedAt?, removedAt?}                       # S-39

├── permits[] { type, fields (deterministic), narrative (llm_generated),

│               validityClockRef }                                   # REQ-P-04

├── bom[], effortEstimate

├── drawingIndex[] {sheet, revision, pointCount, areas[], crossings[]} # REQ-XD-10

└── llmContent[] { fieldRef, text, promptVersion }    # the ONLY LLM-writable store

### 5.2 Graph adjacency model (in-memory, iso-core)

Immutable, index-backed structure built by the Snapshot Assembler:

- nodes[]: typed (equipment, valve subtype, instrument, joint, connector, battery-limit, header segment) with attribute bags from UniGraph (5.1 of the spec: valve type/actuation/fail/normal position/lockability, PSV relationships, driver/driven, loop/SIF membership, isometric fields where present).

- edges[]: typed as in 4.4, undirected traversal with nominal-direction metadata retained (needed for check-valve semantics and deadhead analysis, not for path pruning).

- Indexes: tag→nodeId, node→incidentEdges (sorted), header membership, relief-path membership, redundancy groups, remote-operable set, sheet→entities.

- PSD overlay: copy-on-write layer; the base graph is shared across concurrent plans of a tenant.

### 5.3 Audit ledger

Append-only event store per tenant: {eventId, planId, type, actor, role, timestamp, payload, priorEventHash} — hash-chained for tamper evidence (REQ-NF-03). Event types cover the full lifecycle, edits, acknowledgements, field facts, interrogations, emergency queries, exports. Projections: current plan state, U4 register, handover view, blind reconciliation status.

### 5.4 Storage

| Store | Technology (recommendation) | Contents |
| --- | --- | --- |
| Relational (PostgreSQL, schema-per-tenant) | Plans (JSONB model + relational projections), ledger, users/roles, input registrations, validity clocks | System of record |
| Object store (S3-compatible, per-tenant prefix + KMS key) | Input artifacts (FHR/PSD/SIC/SAR files), pattern library bundles, graph snapshots, photos, rendered exports | Content-addressed by hash (AD-02) |
| In-memory graph (per iso-core instance) | Materialised adjacency model per tenant/graph-version, LRU-managed | Performance |
| Pattern content repo (git) | L2/L3/L4 YAML + schemas + MoC metadata | AD-04 |

No dedicated graph database in v1. The traversal workload is bounded-neighbourhood, read-only, latency-critical and determinism-critical — a bespoke in-memory structure over snapshot files beats a general graph DB on all four axes and removes a certification-relevant dependency. UniGraph remains the upstream source of truth in whatever store it uses; iso-core consumes exported, versioned snapshots.

## 6. Key Algorithms — Reference Pseudocode

### 6.1 Series DBB verification (REQ-D-03)

function verifySeriesDBB(path, b1, b2):

assert b1, b2 ∈ path.deviceSequence            # same flow path, by construction

assert index(b1) < index(b2)                   # in series along the path

segment = path.edgesBetween(b1, b2)

bleeds = branchesOff(segment) where isBleedCandidate(branch)

for bleed in bleeds (canonical order):

dest = traceToDestination(bleed)

if psdStatus(dest) in {depressurised, safe_open}:  return OK(bleed, dest)

else: trace.reject(bleed, "destination live: " + dest.tag)   # S-21

return NoValidBleed                            # triggers REQ-D-05 ladder

### 6.2 Cascade recursion bound (REQ-CI-02/03)

function applyCascades(boundary, ctx, depth=0):

tree = classifyTiers(boundary, ctx)            # single-pass T2/T3/T4 detectors

expansions = t1Expansions(tree) ∪ ci11SubPlans(tree)

if expansions.isEmpty(): return finalize(tree)

if depth ≥ ctx.sic.cascadeDepthLimit:          # default 3

return AbortWithExpansionPath(tree, expansions,

"unit shutdown likely required")

boundary' = recomputeBoundary(ctx, boundary.scope ∪ expansions.t1Items)

return applyCascades(boundary', ctx, depth+1)

### 6.3 Reproducibility contract (REQ-F8-04)

- All collection iteration in iso-core over sorted, stable IDs; no map-order dependence (enforced by a custom lint rule banning raw hash-map iteration in the core module).

- Canonical serialization: UTF-8, sorted keys, fixed number formatting, no timestamps of generation inside the plan body (generation metadata lives outside the hashed payload).

- Time enters exactly once, via PlanContext.timeContext set at snapshot assembly.

- CI job: generate every regression-scenario plan twice on different machines; byte-compare. Divergence fails the build.

## 7. API Design (iso-app public surface, REST + SSE)

| Endpoint | Purpose |
| --- | --- |
| `POST /inputs/{fhr | psd |
| POST /plans {scopeRef, mode, inputRefs} → planId; GET /plans/{id} (model), /trace/{pointId}, /diff/{v1}/{v2} | Plan generation & retrieval |
| POST /plans/{id}/transitions {target, actor} — server enforces state machine + gating | Lifecycle |
| POST /plans/{id}/acknowledgements {itemRef} (one item per call — no bulk endpoint exists, REQ-UX-N01) | Must-read gating |
| POST /plans/{id}/interrogate {question} → SSE answer + logged | REQ-F8-02 |
| POST /plans/{id}/whatif {mutations} → boundary diff | U2 what-if |
| POST /field/sync (batch signed field facts) → arbitration results | U3 |
| POST /emergency/query → SSE progressive frames | M2 (separate service, same gateway) |
| GET /plans/{id}/exports/{artifact}?format= | AD-09 |
| GET /register (active isolations, T4 sets, conflicts) | U4 |

AuthN: OIDC (site IdP federation); AuthZ: role model {planner, field operator, isolation authority (per area), permit authority, supervisor, process safety engineer, admin} with per-area scoping to support REQ-XD-07.

## 8. Technology Stack (recommendation)

| Layer | Choice | Rationale |
| --- | --- | --- |
| iso-core language | Kotlin/JVM (alt: Rust) | Strong typing for the trace/provenance model, mature test/coverage tooling for the assurance case (REQ-SA-02), deterministic behaviour achievable with the Section 6.3 contract; Rust if the team prefers — the architecture is language-agnostic but demands static typing, and rules out dynamically-typed cores |
| iso-app, iso-llm, iso-field backend | Kotlin or TypeScript/Node | Team-standard; not safety-core |
| Frontends | TypeScript + React; U3 as PWA (service worker, IndexedDB queue) | Offline-first requirement |
| P&ID/schematic rendering | SVG overlay engine on Convert P&ID coordinate output; boundary schematic as a bespoke radial layout component (REQ-XD-12) | A9.1 flags this as the highest-risk UX assumption — build behind a feature flag and validate with real isolation authorities early |
| Rule/pattern content | YAML + JSON Schema + git + CI validation | AD-04 |
| Persistence | PostgreSQL, S3-compatible object store | 5.4 |
| Messaging | Postgres-backed outbox → lightweight broker only where needed (export jobs, snapshot refresh) | Avoid infrastructure the safety case must explain |
| LLM | Anthropic API via iso-llm; prompts hash-pinned | 4.13 |

## 9. Multi-Tenancy & Security

- Hard partition (REQ-NF-04): schema-per-tenant Postgres + per-tenant object-store prefix with per-tenant KMS keys; per-tenant in-memory graph spaces; no shared caches across tenants; tenant ID derived from the auth token server-side only, never from request bodies.

- Per-tenant SIC, FHR, SAR, pattern layers, certificate/permit templates, and feature flags (emergency_mode_enabled, electrical_isolation_mode).

- Field devices: device registration + short-lived signed sync tokens; queued field facts signed on-device.

- Full audit of admin/config changes through the same ledger.

- Data residency configurable per tenant at deployment.

## 10. Testing, Assurance & MoC (REQ-SA-01..08)

### 10.1 Test architecture

| Level | Content |
| --- | --- |
| Unit | Every derivation rule, admissibility rule, cascade detector, sequencing template — one test module per rule ID; requirements-to-test traceability matrix generated from annotations (REQ-SA-02) |
| Property-based | Traversal invariants: boundary closure (no path from work zone to live inventory without crossing a satisfied configuration), monotonicity (adding hazard never shrinks the boundary), pattern-never-restricts (REQ-EP-02), recursion bound respected |
| Scenario regression (REQ-SA-05, REQ-SL-04) | Generator produces the {equipment class} × {service class} × {exposure class} × {cascade type} cross-product over synthetic plant models; curated subset ≥200 cases with expected boundary, barrier configuration, cascade set and discrepancies as golden files; the 40 v1.0 scenarios (S-01..S-40) implemented as named acceptance cases on top. Family G failures block release; S-32 (over-isolation) and S-07 are explicit anti-conservatism gates |
| Reproducibility | Section 6.3 double-build byte-compare |
| Determinism fuzz | Randomised input orderings (row order in FHR/PSD files, node insertion order) must not change output bytes |
| UX | Gating logic (authorise-button state = must-read query), no-bulk-accept, provenance rendering, offline sync replay tests |

### 10.2 Synthetic plant models

A library of hand-built test plants (per equipment pattern + composed units) with known-correct isolation answers reviewed by a process safety engineer (feeds REQ-SA-06 independent verification). Stored as graph fixtures alongside golden plans.

### 10.3 MoC pipeline (REQ-SA-04)

Changes to the derivation model, admissibility table, RBC matrix or pattern schemas: PR → independent process-safety review recorded → full regression suite → release notes enumerating rule changes → new ruleEngineBuild hash. Pattern content changes follow the content-repo MoC (4.6) with the same regression gate. No auto-update channel exists; sites adopt versions explicitly.

### 10.4 Classification support (REQ-SA-01)

Engineering deliverables for the safety case: architecture description (this document), determinism contract + evidence, traceability matrix, regression results per release, SBOM per iso-core build, tool-validation strategy positioning the system as an offline support tool under IEC 61511 cl. 11 — agreed per client.

## 11. Performance & Scale Engineering (REQ-NF-01/02)

- Budgets: M1 single-item ≤ 5 min (engine target < 5 s, rendering/pattern checks/export the remainder); M1 system scope ≤ 30 min (parallel per-path evaluation — safe because paths are independent until union; the union step is single-threaded and canonical); M3 ≤ 5 min; M2 first frame < 10 s via AD-07.

- 500 P&IDs / 500 k nodes per site: in-memory model sized and benchmarked at 1 M nodes in CI.

- 500 concurrent active isolations: register projections indexed; T4 conflict check is an indexed set intersection per new plan.

- Latency optimisation beyond budgets is explicitly deferred (D-20) — budgets are correctness requirements, tuning is not Phase 1 work.

## 12. Delivery Plan (mapped to spec Section 14)

| Phase | Engineering scope | Exit criteria |
| --- | --- | --- |
| 1 — Planned isolation core | iso-core (snapshot, derivation, traversal, cascade CI-1/2/4/5/7/9/10/12, L2/L3 pattern engine, sequencing, energy planner, impact), input services incl. in-app PSD form, lifecycle/authorisation/ledger, U1 + U2 (no what-if), schedule/certificate/BOM exports, boundary schematic behind a flag | Scenario families A–G green in the regression suite; reproducibility gate green; independent process-safety review of the derivation model complete |
| 2 — Permits & instruments | SIS/C&E module, CI-3/CI-6 full behaviour incl. authorisation blocks, override request tracking, SAR-driven hot-work assessment, permit generator + validity coupling + cross-permit conflicts, U1 must-read extensions | Families D, I green; permit golden files approved against ≥2 real certificate templates (spec open question 5) |
| 3 — Emergency & field | iso-emergency incl. pre-warm pipeline and streaming UI shell; iso-field PWA + sync + blind scanning/photos; failed-proving re-derivation loop; U4 register; printed-pack fallback | Families H, J green; M2 latency budget met under load; offline sync soak test |
| 4 — Integration & electrical | Canonical schema freeze + Maximo/SAP adapters; isometric-derived geometry consumption (unlocks spool-based positive isolation — until then spoolOptionsNotAssessed stands); electrical_isolation_mode = manual_input then sld_graph when Convert-for-SLD lands; U2 what-if GA | Adapter conformance suites green; spool-planning scenarios added to regression |

Team shape (per Section 1.2): this is an application build, not an agent build. Recommended workstream split from Phase 1: (a) safety-core engineering (iso-core + regression suite), (b) application & data engineering (iso-app, inputs, lifecycle, exports), (c) frontend/UX for U1–U4 and the emergency shell — staffed as a first-class workstream, not a wrapper, including early validation of the boundary schematic and field-view ergonomics with real users, (d) a small iso-llm effort scoped strictly to the three NL entry points. LLM work is deliberately the smallest of the four.

Cross-phase blocking dependencies to track weekly: REQ-DEP-06 (isometric extraction — blocks spool positive isolation beyond P&ID flanges), REQ-DEP-05 (queryable C&E — blocks Phase 2), REQ-DEP-01/02 (drawing coordinates + valve annotations — blocks mark-ups and admissibility fidelity), off-page connector resolution fidelity in Convert P&ID (A9.5 — if resolution is weak, REQ-XD-03 will block plans frequently; instrument this from day one and report resolution rates per site).

## 13. Engineering Risks & Open Items

| # | Risk / open item | Mitigation in this design |
| --- | --- | --- |
| 1 | Off-page connector resolution rate unknown (A9.5) | Admission-check telemetry from first ingest; a per-site "connector health" report before any planning is attempted |
| 2 | Boundary schematic is an unvalidated UX bet (A9.1) | Built behind a flag in Phase 1; validated with ≥2 real isolation authorities before it becomes the default review artifact |
| 3 | Field hardware unknown (A9.4) | PWA + printed-pack dual output; no native-app commitment until hardware confirmed |
| 4 | Pattern ownership undecided (A9.2) | Layered content model supports product-owned base + client-owned overlay; decision is configuration, not architecture |
| 5 | Multi-area authorisation practice unknown (A9.3) | REQ-XD-07 implemented with a per-site toggle: multi-authority or single-authority-with-area-grouping |
| 6 | FHR ownership / onboarding (spec Q2) | FHR pipeline includes an onboarding-assist mode: draft FHR rows generated from line lists + SDS via the Drawing & Document Agent, always human-approved before registration |
| 7 | OSHA default profile sign-off (spec Q6) | Default SIC ships as a controlled document with its own approver field; release blocked until a named process safety engineer signs the profile |
| 8 | Blind register ownership (spec Q1) | Plan-scoped blind register + reconciliation implemented in-product (S-39 needs it); canonical export includes blind records so a site register can consume them — ownership decision deferred without blocking |
| 9 | Emergency mode appetite (spec Q4) | Default-off flag; identical engine usable in a "drill mode" against hypothetical events — a pre-incident positioning is a config change |

## 14. Traceability

Every requirement ID in spec v1.0 and Addendum A maps to at least one section of this document; the machine-readable traceability matrix (requirement → design element → test module) is generated from source annotations and ships with each release (Section 10.1). Gaps in the matrix fail CI.

— End of document —